# AI Agent CLG — Investor-Grade Business Plan & Step-by-Step Build Guide (v1.0)

Company: CLG (Compliance Licensing Guardian)
Domain: aiagentclg.com
Founder: Brian Burgess, MA
Date: August 14, 2025

## 1) Executive Summary

Problem. Behavioral health & SUD treatment centers face fragmented, manual, and expensive processes to obtain/maintain licensing (e.g., DHCS Title 9), accreditation (Joint Commission/CARF), and ongoing compliance (IMS, ASAM LOC, QA/PI). Traditional consultants cost $25–$60k upfront + $1–$5k/mo and do not scale across updates.

Solution. CLG is an AI-driven platform with task-specialized agents that generate policies, build audit binders, track compliance, monitor regulation changes, and prepare facilities for surveys—end-to-end from initial licensure to multi-year accreditation. CLG combines a validated regulatory knowledge graph with automation (document generation, checklists, reminders, submissions) and human-in-the-loop review for accuracy.

Product. SaaS (web) with optional concierge services. Core modules: Licensing Agent, Accreditation Agent (JC/CARF), IMS Agent, Policy & Forms Generator (DOCX/PDF), Binder Builder, Compliance Tracker (QA/PI, EoC, Medication Management), Survey Coach, Update Watcher (regulatory diffs), Integrations (Stripe, email, Drive, Notion/Airtable, Kipu).

Why now. Post-pandemic staffing shortages + rising scrutiny from insurers/regulators create intense pressure to do more with fewer staff. LLMs make high-quality policy drafting/checklist generation feasible and auditable; agents can continuously monitor changes and trigger updates.

Business model. Setup fee + monthly subscription tiers. Add-ons for accreditation-only customers. Land-and-expand from licensing to ongoing compliance.

Go-to-market. Direct founder-led sales, partnerships with EMR/RCM vendors and licensure consultants, content marketing, webinars, state association sponsorships, and referral incentives for consultants/attorneys.

Traction (to date). Domain live; Starter/Pro Stripe products & payment links created; initial policy packs and binder builder templates drafted; pricing validated with early adopters; founder has 25+ years in behavioral health administration/compliance.

Funding ask. Seed round to complete v1 launch (CA focus), secure initial integrations, and scale sales. See §13 Use of Funds & §14 24-Month Milestones.

## 2) The Problem & Current Alternatives

- Licensing complexity: State-specific, multi-document packets (e.g., DHCS 6002 + attachments), fire clearance, staffing matrices, IMS, ASAM LOC designation (4022/4030), weekly schedules (5086), staffing data (5050), and more.

- Ongoing compliance: QA/PI plans, Environment of Care, Medication Management, Infection Control, emergency preparedness, staff files, training logs, and recurring audits.

- Survey readiness: Mock audits, tracer methodology, evidence binders, corrective action tracking, and continuous updates as standards change.

- Alternatives:

  - Consultants (expensive, variable quality, limited continuity).

  - Generic docs (static, quickly outdated, not site-specific).

  - Point tools (scheduling/HR/EMR) that don’t map to regulations.

Buyer pain. Owners/directors spend 10–20 hrs/week on compliance and still risk survey findings, denials, and delayed time-to-revenue.

## 3) Solution Overview & Product Scope (MVP → v2)

### 3.1 Core Modules (MVP)

- Licensing Agent

  - Intake → auto-assemble state packet (e.g., DHCS 6002, 4022, 5050, 5085, 5086).

  - Generates site-specific policies (Title 9 mapped), floor-plan checklist, fire clearance checklist.

  - Tracks submissions and responses.

- Accreditation Agent (JC/CARF)

  - Standards mapping → site-specific policy set + evidence index.

  - Binder Builder (tabs, index, cross-walk references).

  - Survey Coach (mock interview Q/A, tracer prep).

- IMS & Medication Management Agent

  - IMS protocols, med logs, shift checklists, RN/MD coverage matrices.

  - Training tracker (First Aid/CPR/TB).

- Policy & Forms Generator

  - DOCX/PDF export (house style), version control, change-log.

  - Jurisdiction toggles (state + JC/CARF).

- Compliance Tracker & Reminders

  - Recurring tasks (QA/PI, EoC rounds, fridge logs, drills).

  - Evidence capture → Google Drive/Notion folders auto-organized.

- Update Watcher

  - Monitors Title 9, BHINs, JC/CARF updates; produces redline diffs; triggers re-generation of impacted sections.

### 3.2 v2 Enhancements (12–18 mo)

- EMR integrations: Kipu, BestNotes, ZenCharts (read staff rosters/training, push tasks).

- Secure submissions: DHCS packet e-submission helpers, pre-flight validation.

- Multi-state packs: Add AZ, NV, OR, WA, TX, FL.

- Audit analytics: Finding trends, benchmark vs. peers.

- AI Hotseat: Real-time survey rehearsal with transcript scoring.

## 4) Technical Architecture & AI Agents

### 4.1 Principles

- Accuracy first: Retrieval-augmented generation (RAG) with a curated, versioned compliance corpus; every output cites sources/sections; human-in-the-loop approvals.

- Data security: PHI-minimized design; encryption at rest/in transit; role-based access; audit logs; SSO (Google/Microsoft).

- Low-cost, high-reliability stack to match early-stage runway and customer price point.

### 4.2 Reference Stack

- Frontend: Next.js/React, Tailwind, shadcn/ui.

- Backend: Python/FastAPI or Node/NestJS; background queues (Celery/BullMQ).

- DB: Postgres (primary), Redis (jobs/cache).

- Object storage: S3/GCS for documents/exports.

- Search/RAG: Postgres + pgvector or managed vector DB; regulatory corpus kept in Git (versioned).

- Auth: Clerk/Auth0 (SSO), RBAC.

- Docs: DOCX templating (docxtpl), PDFKit.

- Integrations: Google Drive, Notion or Airtable (per founder preference), Stripe (already set).

- Observability: Sentry + basic audit trail.

### 4.3 Agent Mesh (Roles & Tools)

- Intake Agent — transforms facility intake into normalized data model (+ validates required fields).

- Licensing Agent — composes packets (6002/4022/5050/5085/5086), builds checklists, tracks statuses.

- Accreditation Agent — maps JC/CARF standards → policies/evidence, generates binders and crosswalks.

- Policy Agent — drafts & updates policy language with citations; docx templating; site-specific variables.

- Binder Agent — creates tabbed binders (DOCX/PDF), indices, and exports to Drive.

- QA/PI Agent — schedules recurring tasks, pulls evidence, compiles quarterly reports.

- Update-Watcher Agent — monitors standards; creates redline diffs; triggers re-review.

- Integrations Agent — syncs staff lists/schedules; pulls training expirations; posts reminders.

- Billing Agent — Stripe products/checkout, dunning, upgrade/downgrade logic.

Guardrails: Structured prompts + JSON schemas; deterministic composition; source-linked outputs; human approval gates.

### 4.4 EMR Integration Strategy (Integration-First)

- We do not replace EMRs (Kipu/BestNotes/Credible/etc.). We pull necessary data (staff rosters, MARs, controlled substance counts, MD approvals) via API/HL7/FHIR or secure SFTP and translate to DHCS/JC formats.

- Gap detection: alerts on missing MD signatures, overdue counts, expired credentials.

- Audit-ready exports: one-click IMS/MAT binder generation from EMR data.

- Roadmap: Kipu partner API (phase 1), BestNotes/Credible (phase 2); nightly SFTP fallback when APIs are unavailable.

### 4.5 Regulator Connectivity (Current Reality)

- DHCS/State agencies: no public API today → CLG generates validated packets and sends via secure email with transmission logs.

- Joint Commission: no open API → Surveyor Portal (read-only) provides live access to binders/logs with time-stamped evidence.

- Positioning: We’re the first mover when APIs appear; until then, we automate everything up to the point of submission.

## 5) Regulatory Coverage (Initial Focus → Expansion)

Phase 1 (CA): DHCS Title 9 (e.g., §17184 IMS–MAT, §17174 Admissions, §17176 Detox specifics), DHCS 6002 (licensure), 4022 (LOC), 5050 (staffing), 5085 (admin responsibility), 5086 (weekly schedule). Joint Commission Behavioral Health Care & Human Services (BHC) chapters; CARF SUD standards.
Phase 2: Multi-state expansion with mapped deltas and shared core controls.

Phase 1 (CA): DHCS Title 9 (e.g., §17184 IMS–MAT, §17174 Admissions, §17176 Detox specifics), DHCS 6002 (licensure), 4022 (LOC), 5050 (staffing), 5085 (admin responsibility), 5086 (weekly schedule). Joint Commission Behavioral Health Care & Human Services (BHC) chapters; CARF SUD standards.
Phase 2: Multi-state expansion with mapped deltas and shared core controls.

## 6) Pricing & Packaging (validated with early adopters)

### Current Plans

- Setup Fee — $5,000 (one-time)
Includes: kickoff/intake; portal setup; facility config (Residential/Detox + OP/IOP/PHP); full licensing packet creation and submission to state agency; initial DHCS Title 9 policy pack & forms; audit binder build (tabs, index, export); staff training & go-live.

- Starter — $350/month
AI policy & form generator (DOCX/PDF); binder builder with updates; compliance tracker & automated reminders (IMS/MAT, QA/PI, EoC); template updates as rules change; email support.

- Pro (Joint Commission) — $699/month
Everything in Starter + JC standards mapping; JC binders and crosswalk; survey coach; priority support.

### Accreditation-Only (for already licensed facilities)

- JC-Only Compliance: $199/mo (Basic) or $299/mo (Plus)
Accreditation policy pack (JC), binder builder & updates, tracker & reminders; Mock audit prep in Plus.

- CARF-Only Compliance: $199/mo (Basic) or $299/mo (Plus)
Accreditation policy pack (CARF), binder builder & updates, tracker & reminders; Mock audit prep in Plus.

- Dual Accreditation (JC + CARF): $399–$499/mo
Dual standards mapping, dual binder support, crosswalk tracker.

Rationale: Predictable cash-flow for struggling facilities vs. large consultant lump sums. Transparent, all-inclusive pricing (no upsells): Licensing, Surveyor, HR, Medication, and EoC Agents are all included.

### 6A) Pricing Reality & Facility Budget Fit

- We acknowledge consultants can be cheaper in years 3–5 (only $2.5K–$5K per survey cycle).

- Why CLG still wins: continuous monitoring, one-click DHCS packets, Surveyor Portal, and risk reduction (one bad survey can cost $50K–$100K+).

- Cash-flow friendly: $5K setup (vs $10K–$15K lump-sum consultants) + monthly subscription that aligns with low-census ramp years.

## 7) Market & Customer Segments

Initial ICP:

- Residential Detox/RTC (4–24 beds), Outpatient (OP/IOP/PHP) providers; new entrants and renewals.

- California first; expand to multi-state operators.

Buyer Personas:

- Owner/CEO; Program Director/Administrator; Compliance/QA Director.

Value props by persona:

- Owner: faster time-to-revenue, predictable costs, reduced consultant dependency.

- Director: reduced admin burden (10–20 hrs/week → 2–5), survey confidence.

- Compliance: evidence organization, audit trail, proactive updates.

Initial ICP:

- Residential Detox/RTC (4–24 beds), Outpatient (OP/IOP/PHP) providers; new entrants and renewals.

- California first; expand to multi-state operators.

Buyer Personas:

- Owner/CEO; Program Director/Administrator; Compliance/QA Director.

Value props by persona:

- Owner: faster time-to-revenue, predictable costs, reduced consultant dependency.

- Director: reduced admin burden (10–20 hrs/week → 2–5), survey confidence.

- Compliance: evidence organization, audit trail, proactive updates.

## 8) Competitive Landscape & Differentiation

Competitors: boutique consultants; generic policy templates; point tools; some accreditation-focused software.
Differentiation: task-specialized agents + verified regulatory corpus + automatic redline updates + binder automation + pricing that scales with facility size. Founder credibility in DHCS/JC workflows.

Defensibility: domain corpus & mappings; workflow integrations; client data lock-in (binders, logs); partnerships with EMRs; continuous update engine.

## 9) Go-To-Market (Year 1–2)

- Direct founder-led sales: target lists from DHCS/JC public directories; outreach & demos.

- Partnerships: EMR (Kipu/BestNotes), legal/compliance consultants (rev-share), state associations (sponsorships & talks).

- Content: “How to pass DHCS/JC surveys” webinars; downloadable checklists; email courses.

- Referrals: paid referral program for consultants and attorneys; customer testimonials.

- Pricing promos: setup fee discounts for pre-launch cohort; bundle dual accreditation add-on.

KPIs: demo→close rate; setup completion time; first survey pass rate; MRR; logo retention; NPS.

## 10) Implementation Plan (Step-by-Step)

Week 0–2: Foundation

- Confirm product SKUs in Stripe (Starter/Pro; Accreditation-only tiers).

- Harden onboarding flow → payment → portal provisioning.

- Lock CA corpus (Title 9, JC, CARF) and create versioned baseline in Git; seed vector store.

- Finalize DOCX templates (house style; TOC/headers; exhibits).

Week 3–6: MVP Build
5. Intake wizard (facility profile, services, beds, staff, IMS, schedules).
6. Policy Agent v1: generate core P&Ps (Admissions, IMS, Detox, Medication Mgmt, Infection Control, QA/PI).
7. Binder Builder v1: tabs/index export to Google Drive; link to evidence folders.
8. Compliance Tracker v1: recurring tasks; email reminders; dashboard.
9. Update Watcher v1: manual diff import; change-notice feed.

Week 7–10: Licensing & Accreditation Agents
10. Licensing Agent v1: compile DHCS 6002 packet; populate 4022/5050/5085/5086; export.
11. Accreditation Agent v1: JC mapping, mock survey scripts; CARF baseline pack.
12. QA/PI Agent v1: quarterly report generator (pull tasks/findings).

Week 11–12: Beta & Hardening
13. Onboard 3–5 pilot facilities; collect feedback; fix blockers.
14. Add audit log, permissions, SSO; instrument analytics.

Week 13+: Launch
15. Public launch + webinars; case studies; hire SDR/CSM.

## 11) Security, Privacy, & Compliance

- PHI minimization: default to non-PHI operational docs; if PHI unavoidable (e.g., staff health tests), encrypt & limit scope.

- Encryption: TLS 1.2+ in transit; AES-256 at rest.

- Access control: RBAC; SSO; per-facility tenancy.

- Auditability: immutable export of policy versions and change-logs; evidence timestamps.

- Compliance roadmap: HIPAA alignment (BAA with vendors as needed), SOC 2 Type I/II in 12–18 months.

- LLM safety: strictly scoped prompts, source-cited outputs, human approval gates for submissions.

## 12) Team & Hiring Plan

- Founder/CEO: Brian Burgess — 25+ yrs behavioral health admin; DHCS/JC compliance expert.

- Founding Engineer (contract→FT): backend with AI/RAG + doc generation experience.

- Compliance SME (part-time): JC/CARF deep reviewer.

- SDR/CSM (post-launch): sales + onboarding.

- Design (contract): product & marketing collateral.

## 13) Financial Model (3-Year Snapshot — Illustrative)

Assumptions:

- Mix: 70% Starter ($350/mo), 30% Pro ($699/mo); all five agents included.

- Setup fee: $5,000 per facility.

- Consultants cost baseline for comparison: $10K–$15K year-1 + $2.5K–$5K per survey cycle thereafter.

- Break-even targeted in Year 2 under CA-first strategy.

| Metric | Y1 | Y2 | Y3 |
| --- | --- | --- | --- |
| Facilities (EoY) | 20 | 75 | 150 |
| Setup Revenue | $100k | $250k | $375k |
| Subscription Revenue | $102k | $383k | $766k |
| Total Revenue | $202k | $633k | $1.141M |
| COGS (infra + AI) | $50k | $75k | $100k |
| Opex (team, G&A, S&M) | $525k | $405k | $590k |
| Operating Income | –$373k | +$153k | +$451k |

Consultant vs CLG (3-yr per-facility): Consultant ~$12.5K–$20K vs CLG ~$12.2K–$25.2K. CLG is slightly higher but predictable and continuous with materially lower risk of survey failure.

## 14) Funding Ask & Use of Funds (18–24 mo)

Raise: $1.5–$2.0M seed.
Use of funds:

- 40% Product & Engineering (agents, integrations, security)

- 20% Compliance & Content (SMEs, corpus curation)

- 20% GTM (sales, webinars, partnerships)

- 10% Ops & Support

- 10% Contingency / Legal / SOC2 prep

Milestones:

- 6 mo: CA MVP live; 25 paying facilities; first JC survey pass case study.

- 12 mo: EMR integration v1; CARF pack polished; 120 customers; <$1,000 CAC via partners.

- 18–24 mo: Multi-state expansion (3+ new states); 400+ customers; SOC2 Type I.

Raise: $1.5–$2.0M seed.
Use of funds:

- 40% Product & Engineering (agents, integrations, security)

- 20% Compliance & Content (SMEs, corpus curation)

- 20% GTM (sales, webinars, partnerships)

- 10% Ops & Support

- 10% Contingency / Legal / SOC2 prep

Milestones:

- 6 mo: CA MVP live; 25 paying facilities; first JC survey pass case study.

- 12 mo: EMR integration v1; CARF pack polished; 120 customers; <$1,000 CAC via partners.

- 18–24 mo: Multi-state expansion (3+ new states); 400+ customers; SOC2 Type I.

## 15) Risks & Mitigations

- Regulatory change velocity → Update-Watcher Agent; SME review panel; redline diffs & re-gen.

- LLM hallucinations → strict RAG + source citations + human approval gates.

- Data sensitivity → PHI minimization; encryption; RBAC; audit logs; SOC2 roadmap.

- Adoption inertia → white-glove onboarding; consultant partners; money-back pilot terms.

- Competition → price/value leadership; superior binder automation; founder credibility.

## 16) Roadmap (Quarterly)

- Q1: Intake, Policy Agent v1, Binder v1, Tracker v1, Update Watcher v1.

- Q2: Licensing Agent v1 (6002/4022/5050/5085/5086), Accreditation Agent v1 (JC).

- Q3: CARF pack v1; QA/PI Agent v1; SSO/RBAC; pilot cohort; case studies.

- Q4: EMR integration v1; CARF v2; multi-state delta mapping; SOC2 readiness.

## 17) Traction & Proof Points

- Operational: Domain active; Stripe products created (Starter $350/mo, Pro $699/mo; Setup Fee $5,000 one-time); payment links ready for testing.

- Content: Initial policy packs drafted (Title 9 §17184 IMS–MAT, §17174 Admissions, Detox specifics); binder templates built.

- Customer Discovery: Positive feedback on price tiers, especially accreditation-only plans for licensed facilities; demand for dual JC+CARF crosswalks.

## 18) KPIs, Reporting, and Governance

- Product: setup completion time; documents generated per facility; % auto-approved vs. edits.

- Compliance outcomes: first-pass survey rate; average corrective actions per survey; time to close findings.

- Commercial: MRR growth; CAC; payback; logo/churn; NPS; referral rate.

- Governance: quarterly board updates; security & compliance reports.

## 19) Step-By-Step Sales Playbook (Founder-Led)

- Curate top-200 CA targets (new license + renewals + JC re-survey in 12 months).

- Email + call sequence with a 7-point pain/value campaign; offer 30-min demo.

- Demo script: Intake → instant policy/binder preview → compliance tracker → survey coach.

- Offer early-adopter pricing w/ setup discount and case study consent.

- Close with Stripe link; schedule onboarding within 48 hours; create quick-win (first packet export in 1 week).

- Capture testimonials & results; feed content engine.

## 20) Appendix

- A. Sample Outputs: policy snippets, binder index, weekly schedule, staffing matrix.

- B. Data Model: facility → locations → services → staff → policies → tasks → evidence.

- C. Legal: ToS/BAA templates; IP ownership on generated docs; disclaimer language.

- D. Style Guide: house DOCX formatting; export conventions.

### One-Page Summary (for email)

CLG automates state licensing and accreditation for behavioral health & SUD programs using task-specialized AI agents. Facilities get site-specific policies, audit-ready binders, compliance trackers, and real-time updates as regulations change. Pricing beats consultants by 60–80%, with predictable setup + subscription. We’re launching CA (DHCS Title 9 + JC/CARF), then expanding multi-state. Founder brings 25+ years of compliance ops. Seeking $1.5–$2.0M seed to finish MVP, secure integrations, and scale sales.