## AI Compliance System Launch Plan (AI Agent CLG)

### Title:

Building the First Fully AI-Powered DHCS Licensing, Certification, MAT/ASAM Readiness, and Joint Commission Compliance & Survey Submission Platform.

This launch plan outlines the development of AI Agent CLG – Compliance and Licensing Guardian – a groundbreaking software platform designed to automate the entire licensing, certification, and compliance lifecycle for behavioral health providers.

AI Agent CLG is built for users who are ready to open a treatment center and want to avoid the lengthy, expensive, and consultant-dependent process of licensing and accreditation. Traditionally, this process can cost upwards of $20,000 and take six months with a consultant. AI Agent CLG reduces this to a fraction of the time and cost—automating every step while keeping the user informed, compliant, and in control.

Once a user creates an account, the system walks them through an intelligent checklist — from registering their LLC and obtaining an EIN, to providing pre-filled DHCS and Joint Commission applications. The platform saves progress automatically and allows users to resume at any time. It prompts for missing information, completes compliance documentation, and provides all necessary materials for licensing, certifications (including IMS, MAT, and ASAM), and survey readiness.

It will also include the most advanced PI/QA system ever developed—built-in reminders for internal assessments (e.g., facilities standards, safety checks, maintenance) and customizable QA dashboards.

AI Agent CLG will feature:

- Auto-generated DHCS & Joint Commission forms

- Policy & procedure automation

- Internal audit simulations

- Time-stamped logs with private admin editing ability

- A streamlined survey response engine for state and federal inspections

## STEP ONE – Legal Foundation & Ownership Structure

Objective: Formally position AI Agent CLG as an independent for-profit platform, operating under its own legal and organizational structure. This structure must be optimized for scalability, business lending, partnerships, intellectual property protection, and include sustainable founder compensation.

Key Actions:

- Form legal entity: LLC (recommended for bank loan flexibility)

- Register DBA (if needed) for "AI Agent CLG"

- Draft internal software governance policy

- Include founder compensation plan and development budget in financial model

Deliverables:

- Registered business or LLC documents

- DBA registration (if applicable)

- EIN confirmation

- Internal governance policy

- System mission + founder vision statement

- Founder's salary projection & role statement

Outcome: A self-contained, legally compliant, and lending-ready foundation for AI Agent CLG that ensures funding also supports the primary founder and core system build.

## STEP TWO – Business Plan & Bank Loan Package

Objective: Create a professional loan application package for a traditional bank or SBA-backed lender, covering buildout costs and founder salary.

Key Actions:

- Write a 5–7 page business plan

- Build a one-page MVP budget including staff time and founder draw

- Draft a bank-ready executive summary and funding request

- Prepare legal and financial documentation

Deliverables:

- Business plan (including project cost, founder salary, and scalable growth model)

- Bank cover letter

- 1-page budget sheet

- Loan readiness checklist

Outcome: Capital-ready package to raise up to $250,000 in business lending, sufficient to complete the system and sustain development through product launch.

## STEP THREE – Brand Identity (AI Agent CLG)

Objective: Create a trusted, authoritative brand.

Key Actions:

- Finalize name: AI Agent CLG (Compliance and Licensing Guardian)

- Design logo: shield + digital circuit + embedded checkmark

- Choose palette: calming blue/green; clinical but friendly

- Tagline shortlist:

  - "Your AI Guardian for Licensing and Accreditation."

  - "Compliance That Thinks."

  - "Smarter Licensing. Seamless Accreditation."

- Secure domain (e.g., aiagentclg.com)

Deliverables:

- Logo design files

- Brand tagline sheet

- 1-page mission-aligned brand story

Outcome: Clear, memorable identity for outreach, customer trust, and platform credibility.

## STEP FOUR – MVP Build Phase I: Facility Profile System

Objective: Build a structured facility data engine.

Key Actions:

- Design schema for each facility (name, license, ASAM level, staff, rooms, etc.)

- Build UI for admin data entry

- Link all outputs to profile engine

- Enable document previews and export

Deliverables:

- Profile schema

- Admin UI

- Output generator

- Sample facility output PDF

Outcome: Centralized data powers every future AI output.

## STEP FIVE – MVP Build Phase II: Compliance AI Engine

Objective: Automate generation of documents across DHCS and Joint Commission domains.

Key Actions:

- Train models on Title 9, Joint Commission, ASAM, MAT, and IMS requirements

- Generate DHCS packets (e.g., 6001, 4022), P&Ps, logs, checklists

- Simulate audits, flag issues, suggest fixes

Deliverables:

- AI agent

- Full licensing packet templates

- 15+ policy templates

- Log generator

- QA validation engine

Outcome: Audit-proof, real-time documentation tailored to each facility.

## STEP SIX – Pilot Facility Launch

Objective: Test system in 2–3 real licensed facilities.

Key Actions:

- Choose pilot partners (Detox, Res, OP)

- Input full profiles

- Deploy AI to generate full compliance suite

- Track staff time saved, accuracy, survey readiness

Deliverables:

- Pilot usage data

- Pre/post compliance metrics

- Facility quotes & testimonials

- Final case study PDF

Outcome: Real-world proof of value for ongoing development and expansion.

## STEP SEVEN – Strategic Partnerships & Growth Capital

Objective: Prepare for long-term scale through strategic alliances or responsible equity partnerships.

Key Actions:

- Identify tech integrators or resellers

- Evaluate aligned investors or accelerators (optional)

- Build updated pitch deck for capital if needed

- Prepare outreach and onboarding materials

Deliverables:

- Strategic partner list

- Business expansion narrative

- Optional pitch deck for tech investors

- Partnership onboarding toolkit

Outcome: Prepared for smart expansion without dependence on grants.

## STEP EIGHT – Go Live & Scale

Objective: Launch AI Agent CLG as a live SaaS product.

Key Actions:

- Finalize website, trial signup

- Define pricing tiers

- Launch onboarding flow + help desk

- Market via email, conferences, partner networks

- Continue iteration with feedback loop

Deliverables:

- Live portal + trial accounts

- Tiered pricing page

- Marketing automation

- Compliance update system

Outcome: AI Agent CLG becomes the default operating system for healthcare licensing and survey compliance, scalable across hundreds of behavioral health providers.